**📈 Agile Sprint Breakdown – LearnHub Project**

**🔁 Sprint 1: (5 Days)**

**Course Management Module**

| **Task** | **Story Point** |
| --- | --- |
| **User Registration Functionality** | 2 |
| **Login & Authentication** | 2 |

**Dashboard & Routing**

| **Task** | **Story Point** |
| --- | --- |
| **Role-based Redirection (Student, Teacher, Admin)** | 3 |
| **Basic Navigation Setup** | 1 |

**✅ Sprint 1 Total Story Points: 8**

**🔁 Sprint 2: (5 Days)**

**Course Creation & Access**

| **Task** | **Story Point** |
| --- | --- |
| **Course Add/Edit for Teacher** | 5 |
| **Course Enrollment by Students** | 3 |

**Dashboard Enhancements**

| **Task** | **Story Point** |
| --- | --- |
| **Admin Dashboard – View/Delete Users** | 3 |
| **Teacher Dashboard – Add Sections** | 2 |
| **Student Dashboard – View Enrolled Courses** | 3 |

**✅ Sprint 2 Total Story Points: 16**

**📊 Team Velocity Calculation**

| **Parameter** | **Value** |
| --- | --- |
| **Total Story Points** | 8 (Sprint 1) + 16 (Sprint 2) = 24 |
| **Number of Sprints** | 2 |
| **Velocity** | 24 ÷ 2 = 12 Story Points/Sprint |

**📌 Your team’s velocity is 12 Story Points per Sprint.**